# Migration

Covers migrating the deployment to a new data center or DR site securely and in order, so nothing is exposed or lost mid-migration:

  - Pre-migration: document the current inventory.ini, globals.yml, passwords.yml, and running service list, since the new site must reproduce the exact topology.

  - Data migration order: backup DB and configs, stand up new site nodes with the same globals.yml, restore DB via mariabackup, sync Ceph RBD data (images/volumes), then cut over networking last.

  - Networking is cut over last (DNS/VIP) to avoid serving live traffic to a half-migrated backend.

  - Network re-IP: update ext-net/tenant-net CIDRs and the HAProxy VIP for the new site, with low-TTL DNS if externally addressed, since data centers rarely share IP ranges.

  - Validation before cutover: run 'openstack service list', 'nova hypervisor-list', and a smoke-test instance boot against the new site while the old site is still live.

  - Decommission the old site only after a defined burn-in period (1-2 weeks) with backups confirmed restorable from the new site.

| Migration Step | Approach |
| --- | --- |
| Pre-migration inventory | Document inventory.ini, globals.yml, passwords.yml, services |
| Data migration order | Backup -> stand up new site -> restore DB -> sync Ceph data -> cut over networking |
| Network re-IP / VIP cutover | Update CIDRs and HAProxy VIP, low-TTL DNS |
| Validation before cutover | Service list, hypervisor list, smoke-test boot on new site |
| Decommission old site | Only after burn-in period with backups confirmed restorable |